FY2009 319 NPS Grant

Clark Fork Watershed Septic Project 2009-2011

FINAL PROJECT MILESTONE TABLE

| Task/ Responsible Organization* | Output | Qty | Year 1 7/2009 – 6/2010 | Year 2 7/2010 – 6/2011 |
| --- | --- | --- | --- | --- |
|  |  |  | 7 8 9 10 11 12 1 2 3 4 5 6 | 7 8 9 10 11 12 1 2 3 4 5 6 |
| Task 1 Steering committee/ SC, LC, RC, MC | Committee established Project development & feedback | 1 5 | X X X | X X |
| Task 2 Research septic policies/ TSWQC | Report published Recommendations developed | 1 1 | XXXXXXX XXX |  |
| Task 3 Regional septic forum/ TSWQC | Forum development Forum held Final recommendations | 1 1 1 | XXX | XX X |
| Task 4 Research education materials Design strategies & approaches/ TSWQC | Materials assembled Programs designed | 1 4 |  | XXX X X X |
| Task 5 Coordinate & manage project/ TSWQC | Project management TSWQC oversight mtgs | 24 3 | X X X X X X X X X X X X X | X X X X X X X X X X X X |
| Task 6 Administration/ TSWQC | Billings/status reports Annual report Final report | 22 1 1 | X X X X X X X X X X X X | X X X X X X X X X X X X |

*Tri-State Water Quality Council (TSWQC)		*Ravalli County (RC)

*Lake County (LC)					*Sanders County (SC)

*Missoula County (MC)