Begin here.  Then tab or place your cursor in each gray shaded field as desired.

EPA Federal Fiscal FY:  2009   	Today’s Date:  12/29/2008

Select project type from the drop-down box below:

Project Type:

PROJECT TITLE:  Elk Creek Restoration

PROJECT SPONSOR

COMPANY NAME:  Lower Clark Fork Watershed Group

ADDRESS:  548 Elk Creek Road

ADDRESS:

CITY:  Heron	STATE:  MT	ZIP:  59844

PHONE:	406-847-5560		EXT:  NA

FAX:  406-847-5560	E-MAIL:  mmiller@blackfoot.net

TAX IDENTIFICATION NO.:  EIN 41-2136925

PRIMARY CONTACT

NAME:  Mike Miller	PHONE:  406-847-5560		EXT:  NA

SIGNATORY NAME:  Mike Miller	SIGNATORY TITLE:  Coordinator, LCFWG	PHONE:  406-847-5560  (OPTIONAL)

SIGNATORY SINGNED NAME:  ___________________________________________________________

STATE CONTACT PERSON:

NAME:  Robert Ray	TITLE:

PHONE:	406-444-5319		EXT:  NA

FAX:

E-MAIL:	rray@mt.gov

GRTS PROJECT – SCHEDULING

PROJECT START CODE:

PROJECT START DATE (mm/dd/yyyy):

PROJECT COMPLETE CODE:

PROJECT COMPLETE DATE (mm/dd/yyyy):

PROJECT STATUS:

ANY ADDITIONAL COMMENTS:

CATEGORY & FUNCTIONAL CATEGORY

Drop-down lists.  Please select up to 4 categories below.

# NPS Category and Percent										               		NPS Functional Category

The primary category of pollution is intended to identify							These activities are intended to identify the principal or main approach,

the principal or main pollutant(s) the project is 								remedy, or solution to achieve the objective of the project.  Selections

attempting to correct. The selections are obtained from 							are obtained from the drop-down list associated with the data element.

drop-down list associated with the data element.

NPS CATEGORY			Percent

NPS FUNCTIONAL CATEGORY OF ACTIVITY

NPS CATEGORY (OTHER):

ECOREGION:  Northern Rockies

COUNTY:  Sanders

STATEWIDE:

Check if: IS WATERBODY ON 303(d) LIST?

WATERSHED NAME:  Elk Creek

USGS HYDROLOGICAL UNIT CODE:   Elk Ck (MT76N003-060)

# LATITUDE/LONGITUDE

Use degrees and decimals only.  Do not put in degrees, minutes, seconds.  For example: put in 45.55 rather than 45 deg 30 min 30 sec.

PROJECT LOCATION

LATITUDE:  48 0.435  LONGITUDE:  115 59.521       LATITUDE:         LONGITUDE:           LATITUDE:         LONGITUDE:

# WATERBODY TYPE													TMDL AND CLEAN LAKES INFORMATION

A  name indicating the type of waterbody/watershed associated with the NPS project.	A  field that identifies the relationship of the given nonpoint source project's funding to total maximum daily load (TMDL) activities.

TMDL PLANNING AREA(S):  Lower Clark Fork

TMDL PRIORITY:

TMDL DEVELOPMENT?:

TMDL IMPLEMENTATION?:

POLLUTANT TYPE

CLEAN LAKES PROJECT?:

The name of the pollutant that the particular nonpoint source project is		Pollutants not listed in POLLUTANTS box if needed.  Selection of the pollutant is made

attempting to address.  Selection of the pollutant is made from drop-down list. 	from the drop-down list.

POLLUTANTS:

ADDITIONAL POLLUTANTS:

### FUNDING

## PLEASE TAB OUT OF THE FIELD AFTER ENTRY

FY§319(h) BUDGET FUNDS

FY§319(h) BASE FUNDS:

FY§319(h) INCREMENTAL FUNDS:

NON-FEDERAL MATCHING FUNDS:

STATE MATCHING FUNDS:

LOCAL MATCHING FUNDS:

OTHER MATCHING FUNDS:

TOTAL NON-FEDERAL MATCHING FUNDS:

TOTAL FY §319 PROJECT FUNDS:

OTHER FEDERAL FUNDS:

TOTALPROJECT BUDGET:

STATE 319(h) FTE’s FUNDED UNDER THIS GRANT:

ADVANCE REQUESTED:

ADMINISTRATION FEE (%):

#### FUNDING FOR THIS PROJECT FROM PRIOR YEARS

(Record Prior Grant Numbers and Project Numbers (IF ANY) associated with this project)

Federal Fiscal FY:          Project Number:

FY§319(h) BASE FUNDS:

FY§319(h) INCREMENTAL FUNDS:

Federal Fiscal FY:           Project Number:

FY§319(h) BASE FUNDS:

FY§319(h) INCREMENTAL FUNDS:

Federal Fiscal FY:          Project Number:

FY§319(h) BASE FUNDS:

FY§319(h) INCREMENTAL FUNDS:

GOALS AND PROJECT DESCRIPTION

NOTE:  To add the GOALS and PROJECT DESCRIPTION just TAB to the shaded area and type or cut/paste text.  You may type or cut/paste as much text as you like.  The box will expand.

Narrative fields used to provide the anticipated benefits and goals of the project and the project description.

GOALS:

The main goals for this project are to improve water quality by reducing sediment loads in sediment impaired waters, improve stream habitat and riparian vegetation in order to restore native fish populations, and to implement a monitoring program that documents water quality improvements resulting from the funded restoration project.

PROJECT DESCRIPTION:  
Elk Creek Bank Stabilization (Springer Site)

This task will involve project planning, survey, design, obtaining necessary permits and construction of a bank stabilization project located on the East Fork Elk Creek (Section 21, T26N, R34W).  Approximately 375-400 lf of streambank located downstream of a bank stabilization project that was constructed in 1998 on the Springer property .  This meander is experiencing significant down valley meander migration, and contributes significant amounts of sediment every year.  The site has been identified as a high priority restoration site by the Elk Creek Watershed Council and their Technical Advisory Committee (TAC).  Work will include bank stabilization using four large woody debris structures, vegetated soil lifts or sod transplants with willow fascines, plus revegetation of the riparian area.  Work would be completed in the summer/fall of 2009.  Riparian planting may take place over several years.  A stream restoration contractor will complete the project as described in final design plans (to be completed spring of 2009).  Implementation of this task will be based an updated, site specific assessment of the Elk Creek project area by the selected contractor.  MFWP will determine an appropriate work window for the construction and provide technical assistance throughout the project.

ECWC -319 '09 Elk Restoration Applic Summary Form  12-29-08