Begin here.  Then tab or place your cursor in each gray shaded field as desired.

EPA Federal Fiscal FY:  2009   	Today’s Date:  10/30/2008

Select project type from the drop-down box below:

Project Type:

PROJECT TITLE:  Bigfork Storm Water Project

PROJECT SPONSOR

COMPANY NAME:  Flathead County

ADDRESS:  800 South Main Street

ADDRESS:

CITY:  Kalispell	STATE:  MT	ZIP:  59901

PHONE:	406-758-2467		EXT:

FAX:  406-758-5861	E-MAIL:  dpierson@co.flathead.mt.us

TAX IDENTIFICATION NO.:  81-6001361

PRIMARY CONTACT

NAME:  Debbie Pierson 	PHONE:  758-2467		EXT:

SIGNATORY NAME:  Joe Brenneman	SIGNATORY TITLE:  Flathead County Commissioner	PHONE:  406-758-5503  (OPTIONAL)

SIGNATORY SIGNED NAME:  ___________________________________________________________

STATE CONTACT PERSON:

NAME:       	TITLE:

PHONE:	     		EXT:

FAX:

E-MAIL:

GRTS PROJECT – SCHEDULING

PROJECT START CODE:

PROJECT START DATE (mm/dd/yyyy):

PROJECT COMPLETE CODE:

PROJECT COMPLETE DATE (mm/dd/yyyy):

PROJECT STATUS:

ANY ADDITIONAL COMMENTS:

CATEGORY & FUNCTIONAL CATEGORY

Drop-down lists.  Please select up to 4 categories below.

# NPS Category and Percent										               		NPS Functional Category

The primary category of pollution is intended to identify							These activities are intended to identify the principal or main approach,

the principal or main pollutant(s) the project is 								remedy, or solution to achieve the objective of the project.  Selections

attempting to correct. The selections are obtained from 							are obtained from the drop-down list associated with the data element.

drop-down list associated with the data element.

NPS CATEGORY			Percent

NPS FUNCTIONAL CATEGORY OF ACTIVITY

NPS CATEGORY (OTHER):

ECOREGION:  Northern Rockies

COUNTY:  Flathead

STATEWIDE:

Waterbody type:

Check if: IS WATERBODY ON 303(d) LIST?

WATERSHED NAME:  Flathead Lake

USGS HYDROLOGICAL UNIT CODE:

# LATITUDE/LONGITUDE

Use degrees and decimals only.  Do not put in degrees, minutes, seconds.  For example: put in 45.55 rather than 45 deg 30 min 30 sec.

PROJECT LOCATION

LATITUDE:         LONGITUDE:              LATITUDE:         LONGITUDE:           LATITUDE:         LONGITUDE:

# WATERBODY TYPE													TMDL AND CLEAN LAKES INFORMATION

A  name indicating the type of waterbody/watershed associated with the NPS project.	A  field that identifies the relationship of the given nonpoint source project's funding to total maximum daily load (TMDL) activities.

TMDL PLANNING AREA(S):

TMDL PRIORITY:

TMDL DEVELOPMENT?:

TMDL IMPLEMENTATION?:

CLEAN LAKES PROJECT?:

POLLUTANT TYPE

The name of the pollutant that the particular nonpoint source project is		Pollutants not listed in POLLUTANTS box if needed.  Selection of the pollutant is made

attempting to address.  Selection of the pollutant is made from drop-down list. 	from the drop-down list.

POLLUTANTS:

ADDITIONAL POLLUTANTS:

### FUNDING

## PLEASE TAB OUT OF THE FIELD AFTER ENTRY

FY§319(h) BUDGET FUNDS

FY§319(h) BASE FUNDS:  $150,000

FY§319(h) INCREMENTAL FUNDS:

NON-FEDERAL MATCHING FUNDS:

STATE MATCHING FUNDS:	$73,000

STATE IN-KIND MATCH:

LOCAL MATCHING FUNDS:	$27,000

OTHER MATCHING FUNDS:

TOTAL NON-FEDERAL MATCHING FUNDS:  $100,000

TOTAL FY §319 PROJECT FUNDS:  $150,000

OTHER FEDERAL FUNDS:

TOTAL PROJECT BUDGET:  $250,000

STATE 319(h) FTE’s FUNDED UNDER THIS GRANT:

ADVANCE REQUESTED:

ADMINISTRATION FEE (%):  10

#### FUNDING FOR THIS PROJECT FROM PRIOR YEARS

(Record Prior Grant Numbers and Project Numbers (IF ANY) associated with this project)

Federal Fiscal FY:  2008    Project Number:  208029

FY§319(h) BASE FUNDS:  $60,000

FY§319(h) INCREMENTAL FUNDS:

Federal Fiscal FY:  2007     Project Number:  208009

FY§319(h) BASE FUNDS:  $25,000

FY§319(h) INCREMENTAL FUNDS:

Federal Fiscal FY:          Project Number:

FY§319(h) BASE FUNDS:

FY§319(h) INCREMENTAL FUNDS:

GOALS AND PROJECT DESCRIPTION

NOTE:  To add the GOALS and PROJECT DESCRIPTION just TAB to the shaded area and type or cut/paste text.  You may type or cut/paste as much text as you like.  The box will expand.

Narrative fields used to provide the anticipated benefits and goals of the project and the project description.

GOALS: Project Goal: To Improve Water Quality in Bigfork Bay and Flathead Lake

Objective 1:	Identify and evaluate non-point source water pollutants in the Bigfork Stormwater Project Area.

Task 1:  Development of a Watershed Restoration Plan (WRP) for the Bigfork Stormwater Project Area.

Objective 2:	Implement Load Reduction and Management Strategies

Task 2:  Installation of a Stormtech Drainage System on Bigfork

School District Campus.

Task 3:  Create Final Design Plans for Implementation Project in Bigfork Village.

Task 4:   Development of the Flathead Stormwater Advisory Committee for Flathead County.

Objective 3:	Foster Education and Outreach Plan Developed By Bigfork Stormwater Advisory Committee (BSAC)

Task 5:  Initiate Education and Outreach Plan Developed by BSAC

Objective 4: Initiate Appropriate Management Measures to Insure Project Success

Task 6:  Project Management and Grant Administration

PROJECT DESCRIPTION:

Flathead County is requesting 319 funds for continued support of the urban stormwater quality improvement project for the unincorporated community of Bigfork, located on the northeast corner of Flathead Lake at the mouth of the Swan River.  The population of the community has grown an estimated 40% since the 1990 US Census (current estimated population is 4,355 residents). This population growth is resulting in a significant increase in urban stormwater runoff in the area. In the spring of 2007, at the request of local residents, Flathead County Commissioners got involved to help address stormwater flooding and filtration issues in the community of Bigfork.

Stormwater runoff covers many impervious surfaces in Bigfork, including school parking lots, commercially developed areas and residential sections of town.  This nonpoint source surface runoff from rain and snowmelt picks up nutrients, bacteria, sediment and heavy metals and deposits these pollutants in Flathead Lake. To evaluate the current system, Flathead County initiated a Preliminary Engineering Report (PER) in late 2007, funded by DEQ 319, DNRC and Flathead Basin Commission. The initial implementation focus will be on a collaborative project with the Bigfork School District to finalize the installation of a StormTech Drainage System for the Bigfork High School parking lot. This portion of the project complements the system installed in the summer of 2008 at the Bigfork Elementary and Middle School. Based on site observations, runoff from school parking lots, playgrounds, roofs, and sidewalks are the primary contributor to stormwater drainage entering the conveyance system near the top and central areas along Grand Drive in Bigfork.

The primary goal of the Bigfork Stormwater Project is to develop successful stormwater management strategies and implement steps that result in the reduction of non-point source nutrient and sediment loading in Bigfork Bay and Flathead Lake as outlined in the Total Maximum Daily Load (TMDL) report. The TMDL Implementation Strategy states “Growth in unincorporated areas throughout the basin has been shown to pose a future threat to the lake’s quality. Land use planning, education and implementing BMP’s for all future development should also be a primary focus of the water quality restoration effort.”   This will help meet Montana’s Nonpoint Source Management program goals “to protect and restore water quality from the impacts of nonpoint sources of pollution in order to provide a clean and healthy environment.”    It is anticipated that this project will serve as a model for other lakeside communities in Flathead County to implement the development of effective stormwater management practices.

References:

Montana Department of Environmental Quality, 2001. Nutrient Management Plan and Total Maximum Daily Load for Flathead Lake, Montana. Available at http://www.deq.state.mt.us/wqinfo/TMDL/finaReports.asp

Montana Department of Environmental Quality, Water Quality Planning Bureau, Water Protection Section, 2007. Montana Nonpoint Source Management Plan.  Available at http://www.deq.mt.gov/wqinfo/nonpoint/2007NONPOINTPLAN/Final/NPSPlan.pdf.